# CAMERA™ LIVE COHORT — PRODUCTION EXECUTION PLAN

## The HOW: prompts, work orders, tools, pipelines, and QA gates for building every scene

Companion document: CAMERA_Scene_by_Scene_Visual_Production_Plan.md (the WHAT — read alongside; every scene ID in this document refers to it).

## PART 1 — PRODUCTION OVERVIEW

### Four parallel tracks

| Track | Delivers | Owner skill | Effort share |
| --- | --- | --- | --- |
| A — Photo Render | ~140 final photographs (Sets A–N) | Render operator (you + your render system) | ~35% |
| B — Native Components | 12 reusable interactive systems + per-chapter instances | Front-end developer | ~35% |
| C — Typography Scenes | ~40 type-on-material scenes | Designer/front-end (small job) | ~10% |
| D — Assembly & QA | Scene manifest, chapter pages, continuity pass, testing | You + dev | ~20% |

### Golden rule of sequencing

Render Track A first for Sets E, F, G, H (the controlled-variable labs). These are the most continuity-sensitive assets in the entire library, and they feed the chapters (15–18) that most need photographic proof. Everything else can parallelize.

Recommended build order:

- Weeks 1–2: Set E master frame + Set F (lighting lab, 12 shots) + Set G (audio lab, 12) + Set H (background lab, 10) — these four sets teach the technical spine of the cohort.

- Weeks 2–4: Sets A, L, M (Maya's office, phone-first, gear gallery) — high reuse count.

- Weeks 3–5: Sets B, C, D, I (Daniel, consultation, audience, interview).

- Weeks 4–6: Sets J, K, N (editing, AI, team operation).

- Throughout: Track B components built in chapter-teach order (Spine first), Track C type scenes batched per session.

## PART 2 — TRACK A: PHOTO RENDER PIPELINE

Your Production Bible already contains the content of every render prompt (set master prompt + per-asset prompts A01–N14). What follows is the operating procedure around those prompts: how to run them, verify them, and file them.

### A.1 Render stack recommendation

| Layer | Recommendation | Why |
| --- | --- | --- |
| Primary image model | Midjourney v7 (or current) with --cref/--sref for character reference, or Flux 1.1 Pro with LoRA character locks | Continuity is the whole game; you need reference-image conditioning, not text-only prompting |
| Character consistency | Generate the Set Master Frame first, then use it as --cref (MJ) or LoRA/ip-adapter reference (Flux) for every subsequent shot in that set | This is the anchor the Bible's "immutable visual reference" language assumes |
| Aspect ratio | --ar 16:9 for all assets (site is full-screen scrollytelling) | Consistency; native scenes handle their own layouts |
| Upscaling | Topaz Gigapixel or Magnific AI at 2×, conservatively | Presentation on large screens; keep texture, reject plastic smoothing |
| Format | PNG master → WebP delivery (quality 85) + AVIF fallback if your server supports it | Weight control without visible loss |

If your render system is ComfyUI-based: build one workflow per set (not per asset). The workflow takes the set master frame as an image-input node, applies the per-asset action/composition via text, and holds every other parameter (seed strategy, sampler, LoRA stack) constant. This is what makes "another camera position photographed minutes later" mechanically true rather than hopeful.

### A.2 The render work order (per asset)

Copy this template into a spreadsheet (Notion/Airtable/Sheets — one row per asset). This is your render queue.

WORK ORDER — RENDER ASSET

Asset ID:            F04

Set / Chapter use:   SET F — Controlled Lighting Lab / Ch 16 Scene 3

Bible prompt:        (paste full prompt from Production Bible)

Master reference:    SET-F_MASTER_v3.png  ← the approved anchor frame

Aspect / size:       16:9, 1456×816 native → 2× upscale

Model settings:      (MJ: --cref SET-F_MASTER_v3.png --cw 100 --ar 16:9 --style raw

/ Flux: ip-adapter weight 0.85, LoRA set-lock, 30 steps)

Negative prompt:     (as specified in Bible — never omit; the no-text/no-logo rules

are what keep the presenter app in control of typography)

Render attempts:     (log each: attempt # / seed / what failed / decision)

QA status:           PENDING → CHECKED → APPROVED / REJECTED

Approved file:       /assets/photos/F/F04_final.webp

QA checklist result: (see A.4)

### A.3 Per-asset prompt discipline (the part the Bible doesn't spell out)

The Bible prompts are long and repetitive by design — never trim them. The repetition of the continuity block inside every prompt is load-bearing: if your model truncates or you paraphrase, identity drifts. Instead:

- Template, don't retype. Store each set's prompt as a template with one variable slot ({{ACTION_COMPOSITION}}). The Bible's "CAMERA / ACTION / COMPOSITION" line is the only thing that changes between assets in a set. Everything above it is frozen.

- One variable per lab shot. Sets F, G, H are controlled experiments. If a render changes two things (e.g., light direction AND expression), reject it — the teaching value dies. Add to the prompt: "All other conditions identical to the reference frame."

- Expression direction is the second variable. For Set E especially (E09 rigid vs. E10 natural), the behavior note in the composition line is what carries the lesson. If the model returns the same expression for both, regenerate with the emotion word moved earlier in the prompt ("visibly stiff and over-controlled posture" → lead with it).

- Screens rule. Any visible screen must contain generic, unreadable content. Add reinforcement when the asset includes a monitor/phone screen: "screen shows abstract blurred interface shapes only, no legible text, no logos." (J03, J06, L05, K02, D02, D08 all need this.)

- Hands rule. Any asset with hands doing work (B03, J04, I06) gets extra render attempts budgeted (plan 4–6, not 2–3). Hands are the #1 rejection reason.

- Seeds. Log every seed. For a rejected-but-close asset, reuse the seed with a one-phrase modification — it preserves everything you liked while fixing one thing.

### A.4 The photo QA gate (run on every asset before APPROVED)

A human (you) checks each render against this list. Anything failed = REJECTED with a one-line reason.

PHOTO QA — ASSET {ID}

[ ] Identity: face, age, hair, wardrobe match the set master frame

[ ] Environment: room, furniture, architecture match (labs: ONLY the intended variable changed)

[ ] Equipment: physically plausible — mounts fit, cables connect, positions sensible

[ ] Hands: correct anatomy, no extra fingers, gesture matches the described action

[ ] Expression: matches the task verb (explaining/listening/diagnosing/reviewing/deciding)

[ ] Screens (if any): unreadable, generic, no fake UI or logos

[ ] Negative rules: no text/watermark/brand, no influencer aesthetic, no teal-orange grade,

no plastic skin, no excessive bokeh, no luxury clichés

[ ] Composition: negative space available where the scene plan needs typography overlay;

no key facial feature behind where text will sit

[ ] Grade: consistent with set's established color treatment (labs especially)

[ ] Delivery: 16:9, upscaled, exported WebP q85, filename {SET}{##}_final.webp

Known-failure library (maintain a doc of your rejected renders by failure type). After ~50 renders you'll know your model's three biggest weaknesses — add counter-phrases to the set templates once, rather than fighting per asset.

### A.5 File structure and naming

/assets

/photos

/A  A01_final.webp … A12_final.webp  + A_setmaster.webp

/B  …

/C  …   (etc. through N)

/materials

leather-dark.webp  oak-matte.webp  mahogany-polished.webp

stone-cool.webp  bookcloth-dark.webp   (full-bleed 2560px, tileable or 16:9)

/type   (none needed — type scenes are HTML/CSS)

Asset IDs in the WHAT plan (A01, F04, etc.) map 1:1 to filenames. Never rename after approval — the scene manifest references these IDs.

### A.6 Render queue — priority order

| Priority | Set | Assets | Reason |
| --- | --- | --- | --- |
| 1 | F | 12 | Most continuity-critical; Ch 16 is image-heavy |
| 2 | G | 12 | Same; Ch 18 |
| 3 | H | 10 | Same; Ch 17 |
| 4 | E | 17 | Highest cross-chapter reuse (7 chapters) |
| 5 | A | 12 | Maya is the visual spine of the cohort |
| 6 | L, M | 8 + 14 | Phone-first humility + gear chapters |
| 7 | B, C, D, I | 10 + 8 + 8 + 8 | Real-business examples |
| 8 | J, K, N | 10 + 12 + 14 | Session 5 operations |

Batch rule: render a whole set in one sitting (one session = one visual production, matching the Bible's fiction). If you split Set F across three days, light direction and wardrobe will drift and the lab comparisons will lie.

## PART 3 — TRACK B: NATIVE COMPONENTS (the interactive systems)

### B.1 Tech stack recommendation

| Layer | Choice | Reason |
| --- | --- | --- |
| Framework | Astro (static output) or plain Vite + vanilla/TS | Scrollytelling site on a shared server — static, fast, no backend needed for v1 |
| Scroll engine | GSAP + ScrollTrigger | The industry standard for pinned/scrubbed scenes; precise control over scene in/out |
| Animation layer | GSAP for UI motion + canvas/SVG for the systems themselves | Systems are data-driven diagrams, not video |
| 3D moments (optional) | Three.js ONLY if you want the Ch 15 camera-position scene and Ch 16 light-orbit scene as true 3D; otherwise fake it with layered 2D + parallax | True 3D doubles dev cost; the 2D versions teach just as well |
| Styling | Tailwind or plain CSS with design tokens | Token consistency = the luxury feel |
| State/exercises | localStorage persistence | The Workbench must save answers across chapters (the plan requires it) |
| Fonts | Self-hosted: one serif display (e.g., Canela/Canela-esque: "Fraunces" or "Cormorant Garamond" as licensed budget allows) + one restrained grotesk (e.g., "Inter Tight" or licensed "Neue Haas") | The two-typeface system is what makes TYPE scenes feel designed rather than defaulted |

### B.2 The 12 native components — build specs

Each component = one reusable module + data-driven instances. Build in this order:

1. Spine (Ch 32 → everywhere)

- Horizontal 18-node pathway; nodes as restrained pills, connected by a hairline.

- API: <Spine activeStage={n} completedStages={[]} futureDim={true} />.

- Behaviors: active node illuminates (warm gold), completed nodes stay lit (dimmer), future nodes at 30% opacity. The MEASURE→OBJECTIVE return arc draws as a curved arrow.

- Data: stages.json — 18 entries, each { id, label, oneLineDefinition }.

2. Loop (Ch 2 → every CAMERA Connection seal)

- Six nodes in a true circle; one continuous hairline orbit, gently rotating when idle.

- API: <Loop highlight="audience" speed="idle" />.

- Data: dimensions.json — six entries with { letter, name, question, oneLinePrinciple }.

3. Workbench (every exercise)

- The shared exercise chrome: a surface (slightly inset panel on the material background, like a blotter on a desk) with labeled writable fields, autosave indicator, and a "saved to your CAMERA profile" confirmation.

- API: <Workbench fields={schema} persistKey="ch6-audience-profile" />.

- Field types: text, textarea, single-select chips, tag-bank, slider (used in Ch 8 CTA readiness, Ch 14 energy dial).

- This is the single most important component for perceived value — participants' answers must visibly persist and reappear in later chapters (Ch 7 loads the Ch 6 profile; Ch 9 loads Ch 7's bank; Ch 56 assembles everything).

4. Chain (Ch 1, 8, 20, 47, 48)

- The general-purpose sequential diagram: nodes connected left-to-right with progressive reveal on scroll.

- Used for: Access chain (5), decision chain (6: equipment last, small — support a emphasisIndex prop that renders that node smaller/dimmer), offer refinement, pipeline (15 stages), budget decision chain (6).

- API: <Chain nodes={[]} reveal="scroll" emphasisIndex={n} />.

5. SplitPaths (Ch 1, 5, 6, 8, 13, 29, 30, 31, 44, 48)

- Two (occasionally three) parallel paths with contrasting visual treatment: the "wrong/fog/grey" path vs. the "right/clarity/gold" path.

- Used for: Dependency vs Capability; persona vs character; demographic vs situation; education vs promotion (Ch 7 uses a variant with a balance); reciting vs communicating; expertise→AI vs AI-alone; vague vs actionable modification; backwards gear build (reversible); free→paid.

- API: <SplitPaths paths={[{treatment:"grey",nodes:[]},{treatment:"gold",nodes:[]}]} />.

- Design note: the contrast must be tonal, not cartoonish — the Bible's anti-gimmick rule applies to native scenes too. Grey ≠ ugly; gold ≠ glowing. Muted vs. warm.

6. BranchMap (Ch 2, 6, 7, 9, 19, 29, 51)

- One source node branching to many outputs; collapsible back to source.

- Used for: contractor question → 5 assets (with the ONE IDEA/MANY USES collapse); one business → 5 audience states; problem/question → 6 content objects (morphing, per plan); one problem → 4 content pieces; master recording → 10 derivatives; conversation → 4 repurposed moments.

- API: <BranchMap source={node} branches={[]} collapseTo="ONE IDEA / MANY USES" />.

7. Journey (Ch 8)

- Spatial AWARENESS → CONSIDERATION → DECISION progression; each stage opens its question on approach; category orbit around it.

- API: <Journey stages={[]} categories={[]} /> — the diagnostic scene (heavy awareness, empty decision) is a distribution prop.

8. Timeline (Ch 12, 20, 21, 44, 51)

- The workhorse: a horizontal time/visual track supporting four modes:
(a) density — removable sections (Ch 12 S3); (b) rhythm — compress/expand segments (Ch 12 S4, Ch 14); (c) pacing compare — three stacked rhythms (Ch 21 S5); (d) production pipeline — calendar/batching (Ch 20, 51).

- API: <Timeline mode="density|rhythm|compare|pipeline" segments={[]} interactive={} />.

9. MetricStaircase (Ch 43)

- Ascending steps REACH→…→SALES; step color temperature warms toward the business end; a viewer token climbs as the presenter advances.

- Interactive retention inset: a curve with a scrubbable drop-point.

- API: <Staircase metrics={[]} activeIndex={n} retentionCurve={data} />.

10. Loop7 / ImprovementLoop (Ch 44)

- The seven-stage PUBLISH→…→REPEAT cycle as a genuinely rotating spatial loop; supports the observation/diagnosis two-state toggle and the one-variable lock (five candidate changes, four rendered locked).

- API: <ImprovementLoop stage="diagnose" lockVariable="opening" />.

11. LabFrame (Ch 15, 16, 17, 18)

- The interactive diagnostic frame: a subject frame with toggleable states.

- Ch 15: camera position carousel (too low/too high/eye level/too close) — implement as photo crossfade (using E-set renders) + annotation overlays, NOT 3D.

- Ch 16: light-orbit — implement as crossfade across F-set renders with a draggable position indicator; the principle (apparent source size) as a small canvas demo with a dot, a diffuser slider, and a live shadow render.

- Ch 17: background toggle — H01/H02 crossfade scrubber; interactive object-removal frame (objects as absolutely-positioned layers over H01 that vanish on click).

- Ch 18: noise-discovery (silhouette room, noise sources illuminating in sequence) + level meter with clipping + proximity slider (voice-vs-room ratio rendered as two overlapping waveform fills).

- API: <LabFrame chapter={15|16|17|18} /> — one shell, four kits.

12. HookLab (Ch 10, 11, 33)

- The attention laboratory: five mechanism instruments (curiosity/tension/specificity/stakes/pattern interrupt) as physical-feeling tools; the eleven-hook field; the PROMISE→CONTENT→PAYOFF integrity stress-test; the five construction paths.

- API: <HookLab mode="mechanisms|field|integrity|builder" content={idea} />.

- This is the most custom component in the build — treat Ch 11 as its own mini-project within Track B.

Build estimates (rough, one competent front-end dev):
Spine 1d · Loop 1d · Workbench 3d · Chain 1d · SplitPaths 1.5d · BranchMap 2d · Journey 1.5d · Timeline 2.5d · Staircase 1.5d · ImprovementLoop 2d · LabFrame 4d · HookLab 4d ≈ 26 dev-days for components, plus ~10 dev-days of per-chapter scene wiring (pinned sections, scroll choreography, photo/native/type sequencing per the WHAT plan).

### B.3 Scene wiring pattern (how every chapter page is assembled)

Every chapter page follows one structural template:

<section class="scene" data-scene="ch05-s03">

<div class="scene-media">   <!-- PHOTO or NATIVE or split -->

<div class="scene-type">    <!-- optional overlay type line -->

<div class="scene-progress"> <!-- hairline chapter progress -->

</section>

Scroll behavior per scene type:

- Threshold (TYPE+photo): photo pinned full-bleed, slow scale 1.0→1.08, type line fades in at 30% viewport, holds, exits.

- Native teaching scenes: pin for the duration of the spoken section; progressive reveal scrubbed to scroll position (the presenter script's beats map to reveal steps — this mapping is the real design work; see B.4).

- Workbench scenes: pin, slide the working surface up over the presentation layer ("presentation mode dissolves into participation mode").

- Seal (TYPE): full-bleed material background, single line, letterspacing animates in, 2.5s hold, exit to next chapter.

### B.4 The beat-mapping work order (the crucial per-chapter task)

For each chapter, someone must map the presenter script's spoken beats to scroll steps. Template:

BEAT MAP — CHAPTER {N}

Scene 3: "Eye Line" (spoken 0:00–2:10)

scroll 0–15%   : photo state 1 (lens) fades in

scroll 15–30%  : photo state 2 (monitor-gaze) crossfade; annotation "the viewer sees your eyes elsewhere"

scroll 30–45%  : photo state 3 (conversational off-camera)

scroll 45–70%  : NATIVE three-state selector activates; caption "the correct eye line depends on who is addressed"

scroll 70–100% : all three states hold; type line lands

Presenter audio cue: "…the skill is knowing who you are actually communicating with" → type line trigger

Do this for all ~175 scenes before building chapter pages. It is one document, and it is the difference between a site that feels conducted by the presenter and a site that feels like slides.

## PART 4 — TRACK C: TYPOGRAPHY SCENES

These are not images — do not render them. They are HTML/CSS over your material background photography. This is deliberate: razor-sharp type at any resolution, editable without re-rendering, accessible to screen readers.

### C.1 Design tokens

:root {

/* materials */

--bg-leather: url('/assets/materials/leather-dark.webp');

--bg-oak: url('/assets/materials/oak-matte.webp');

--bg-mahogany: url('/assets/materials/mahogany-polished.webp');

--bg-stone: url('/assets/materials/stone-cool.webp');

--bg-bookcloth: url('/assets/materials/bookcloth-dark.webp');

/* type */

--font-display: "Cormorant Garamond", serif;   /* or licensed Canela */

--font-body: "Inter Tight", sans-serif;        /* or licensed Neue Haas */

--type-size-seal: clamp(2rem, 4.5vw, 4rem);

--type-tracking: 0.02em;      /* seals: slightly open */

--type-tracking-wide: 0.14em; /* thresholds with short lines */

/* motion */

--ease-lux: cubic-bezier(0.22, 1, 0.36, 1);   /* soft, expensive-feeling ease */

--dur-seal: 1.4s;

}

### C.2 The TYPE scene component

<section class="type-scene" data-material="leather">

<p class="type-line" data-animate="tracking">The camera is only the beginning.</p>

<p class="type-sub" data-animate="fade">The real product is the capability behind it.</p>

</section>

Animation rules (uniform across all ~40 scenes — restraint is the brand):

- Background: static, full-bleed, subtle vignette overlay (radial gradient, 12% black) for type legibility. No Ken Burns on material backgrounds — movement on type scenes comes only from the type.

- Primary line: fades in 0→100% opacity + tracking tightens 0.14em→0.02em over 1.4s, --ease-lux. Never slide, never bounce, never typewriter.

- Secondary line (if any): fades in 0.6s after primary completes.

- Exit: opacity out over 0.8s. No gimmick transitions between chapters — a clean fade is the speakeasy door closing.

### C.3 Material background prep (one-time, 1–2 days)

Your leather/oak/mahogany/stone textures need to become presentation-grade full-bleed backgrounds:

- Photograph or source each material at 2560px+ (or render via your pipeline — a top-down macro of full-grain leather, oak grain, polished mahogany, honed stone; add these to the render queue as a single "Set O — Materials" batch of ~6 renders, no people, using the same negative rules).

- Color-grade them into a unified family: same exposure, same warmth bias, desaturated 10–15%. Five different materials must feel like one club's décor, not five stock textures.

- Apply a subtle vignette + grain overlay in CSS, not baked in.

## PART 5 — TRACK D: ASSEMBLY, MANIFEST & QA

### D.1 The scene manifest (the master data file)

The entire site is generated from one manifest. This is what you (or a contractor) edit when the plan changes — never edit pages directly.

{

"chapter": "ch16",

"title": "Making People Look Better",

"material": "stone",

"scenes": [

{

"id": "ch16-s01",

"type": "photo-pair",

"photos": ["F03", "F02"],

"typeLine": "One person. Different light. Different image.",

"beats": 4,

"audioCue": "Now change only the light"

},

{

"id": "ch16-s02",

"type": "native",

"component": "LabFrame",

"kit": 16,

"beats": 5

},

{

"id": "ch16-s07",

"type": "workbench",

"component": "Workbench",

"fields": "ch16-lighting-diagnostic",

"beats": 6

}

]

}

Every scene in the WHAT plan gets one manifest entry. Estimated effort: 2–3 days to write all 22 chapter manifests — do it once, completely, before any page assembly.

### D.2 Site build order (chapters, in sequence)

Build and internally review in teaching order, because later chapters reuse earlier components and answers:

- Ch 2 (Loop + SplitPaths + BranchMap born here — three components at once; also the fastest chapter to make impressive)

- Ch 32 (Spine born)

- Ch 1 · Ch 4 · Ch 5 (Bridge + Workbench born)

- Ch 6 · Ch 7 · Ch 8 (Journey born; Workbench persistence first proven here)

- Ch 9 · Ch 10 · Ch 11 (HookLab born — flag as the riskiest build; prototype it after Ch 2, before committing to Ch 10–11 schedule)

- Ch 12 · Ch 13 · Ch 14 (Timeline rhythm mode)

- Ch 15 · Ch 16 · Ch 17 · Ch 18 (LabFrame; depends on Sets E–H renders being approved)

- Ch 19 · Ch 20 (Pipeline = extended Chain; branching repurposing map)

- Ch 21 · Ch 22 · Ch 29 · Ch 30 · Ch 31 (Timeline compare mode; SplitPaths variants; checkpoint motif)

- Ch 33 · Ch 43 · Ch 44 (Staircase + ImprovementLoop)

- Ch 47 · Ch 48 · Ch 50 · Ch 51 · Ch 56 (assembly chapters — mostly recombination; Ch 56 should assemble itself from saved participant data)

### D.3 QA gates for the assembled site

SITE QA — PER CHAPTER

[ ] Every scene from the WHAT plan exists and matches its specified content type

[ ] Photos: correct asset IDs, no visible compression artifacts at 1440p+,

no faces under typography overlays

[ ] Native: beats fire in presenter-script order (checked against the beat map)

[ ] Workbench: fields save, persist across chapters, reload correctly

[ ] Type scenes: correct material per chapter family; adjacent chapters don't

repeat the same material background; tracking animation uniform

[ ] Performance: chapter page < 1.5MB initial load (lazy-load below-fold scenes);

60fps scroll on a mid-range laptop (profile pinned scenes — LabFrame and

HookLab are the likely offenders)

[ ] Audio sync (if the presenter audio is embedded): beat triggers match spoken cues

[ ] Mobile: scrollytelling degrades to a clean stacked layout (pinned scenes

become static sequences; interactions become tappable steps)

### D.4 The two biggest risks (and their mitigations)

- HookLab (Ch 11) overruns. It's the only component that's a genuinely novel interaction. Mitigation: prototype after Ch 2 with placeholder content; if it exceeds ~5 dev-days, cut the "field of eleven" to a five-hook carousel with the same integrity stress-test — the teaching survives, the schedule doesn't die.

- Photo continuity drift in Sets F/G/H. If the lab comparisons don't look like one controlled shoot, Chapters 15–18 lose their credibility — and these chapters are the cohort's technical proof. Mitigation: the set-batch rendering rule (A.6), the two-variable rejection rule (A.3.2), and approving the set master frame before any queue entries for that set are created.

## PART 6 — COPY-PASTE WORK ORDERS

### Work Order W1 — Render Operator (per set)

RENDER SET {X} — {SET NAME}

Prerequisite: SET-X_MASTER approved and filed at /assets/photos/{X}/X_setmaster.webp

Queue: {list of asset IDs in set, in Bible order}

Rules:

1. Use the set prompt template. Only the ACTION/COMPOSITION slot changes.

2. One sitting. Do not split a set across days.

3. Labs (F/G/H): verify ONLY the specified variable changed; else reject.

4. Budget 4–6 attempts on any asset with visible hands.

5. Log every seed. QA-gate every asset before filing as {ID}_final.

6. Export: 2× upscale → WebP q85 → /assets/photos/{X}/

Deliverable: all {N} assets APPROVED, or a written exception list with reasons.

### Work Order W2 — Front-End Developer (per component)

BUILD COMPONENT {name}

Spec: Part B.2, item {n} of the Production Execution Plan.

Prototype first: CodePen/sandbox with mock data before integrating.

Acceptance: API matches spec; runs at 60fps with 200 nodes; reduced-motion

fallback (scenes render in final state, no scrub requirement); mobile tap-mode.

Integration: wired into {first chapter} per the beat map.

### Work Order W3 — Scene Assembly (per chapter)

ASSEMBLE CHAPTER {N}

Inputs: chapter manifest (D.1) · beat map (B.4) · approved photos · components

Process:

1. Generate chapter page from manifest (no hand-edits outside manifest data)

2. Choreograph pins/scrubs to the beat map

3. Place type scenes per material assignment; check adjacent-material rule

4. Wire Workbench persist keys to the profile store

5. Run SITE QA checklist (D.3)

Deliverable: chapter URL passing all QA items, reviewed against the WHAT plan scene by scene.

### Work Order W4 — Continuity Editor (yours, final pass)

FINAL PASS — SESSION {S}

Watch the session start-to-finish with presenter audio.

For each scene: does the screen show what the plan specifies, at the moment

the presenter says it? Note drift. Fix manifest, not pages.

Confirm: no stock-photo feel (check cast wardrobe/hair across sets),

no text-heavy screens (any scene over 40 visible words fails),

no two adjacent type scenes on the same material.

## PART 7 — CONSOLIDATED SHOPPING LIST

Rendering: Midjourney (or Flux Pro) subscription · Topaz Gigapixel · seed/queue spreadsheet (Airtable template from A.2) · one "Set O — Materials" batch for the five backgrounds.

Development: GSAP + ScrollTrigger license (club plugin — worth it) · Astro or Vite · a profiler (Chrome DevTools is fine) · staging server on your shared host.

Design assets: two font licenses (serif display + grotesk) · the five material textures (photographed or rendered at 2560px+) · a grain/vignette overlay.

Process documents to maintain live: the render queue sheet · the beat-map document · the scene manifest · the known-failure library · the QA checklists. These five artifacts ARE the production — the site is their output.